# CRTC Interconnection Steering Committee (CISC)
Network Working Group (NTWG)
November 14-15, 2005 Meeting Minutes (Final)

To:	CISC NTWG Interested Parties

Following are the minutes of the November 14-15, 2005 Network Working Group meeting.  Please identify your intention to participate to the Working Group chairman, Sam Yung at sam.yung@telus.com or 780-493-5288.

### Next Meeting

Format:	In-person

Date:	December 6, 2005 –Tuesday

Start Time:	09:30 Eastern / 07:30 Mountain / 06:30 Pacific

Host:	TELUS Mobility

Contact:	Terrence Wong, 416-684-5116

Location:	200 Consilium Place, Scarborough, Ontario (please gather at the lobby around 9:00 a.m.)

Conference Bridge:	Dial-in Number:	1-866-646-2080
	Access code:	4935288#

Conference contact:	James Ndirangu, 819-997-3670

### Meeting Schedule 2005

January 25	CRTC	Conference Call	Confirmed

February 15	TELUS	Calgary	Confirmed

March 15	CRTC	Conference Call	Confirmed

April 18-19	Bell Canada	Ottawa	Confirmed
RTS Inc.	Ottawa	Confirmed

May 17	CRTC	Conference Call	Confirmed

June 21	Videotron	Montreal	Confirmed

July 19	CCTA	Ottawa	Confirmed

August 16	CRTC	Conference Call	Cancelled

September 13	Bell Mobility	Toronto (Mississauga)	Confirmed

October 19	Cogeco	Montreal	Confirmed

November 14-15	Roger Wireless	Montreal	Confirmed
MTS Allstream	Montreal	Confirmed

December 6	TELUS Mobility	Toronto (Scarborough)	Confirmed

## CISC NTWG Meeting Summary

Date:	November 14-15, 2005 (Tuesday & Wednesday)

Location:	Montreal

#### 1.	Meeting Minutes

The Network WG approved the October 19, 2005 meeting minutes (NTMI0517.doc) with one correction.  Final version (NTMI0518.doc) will be issued to WG participants.

Due to time and facility constraint, TIF 16, TIF 18 and Commission Activity Update were postponed to the December meeting.

#### 2.	TIF Review and Other Activities

Status of TIFs can be found in the “TIF Status“ section.  The details of each TIF are captured in the respective TIF notes.  Consensus/Dispute items as well as discussions that do not belong to a TIF are summarized below.

#### 3.	Others

- It was agreed that NTWG will hold a conference call within a week to continue review of the NTTF017 VoIP MRS report.

## NTWG Action Register

|  | Action | Prime | Planned Date | Actual Date | Status |
| --- | --- | --- | --- | --- | --- |

## NTWG TIF Status Summary

Technical Interface SWG TIF status summary can be found in NTCO272.doc

Network Planning SWG TIF status summary can be found in NTCO273.doc

| TIF | TIF Owner | Description/Issues | Status | Target Completion Date/Comment |
| --- | --- | --- | --- | --- |
| 1 | Craig Miller (TELUS) | Diversity of Shared Cost Facility | Closed | Jan 12/99 | TIF opened. |
|  |  |  | Shared Cost Task Force Final report reviewed | Mar 1/00 | Closed as a result of Commission Order 2000-164. |
| 2 | Doug Kwong (Bell) | Guidelines for construction and use of Shared Cost Facility | Closed | Jan 12/99 | TIF opened. |
|  |  |  |  | Apr 20/99 | Consensus achieved. |
|  |  |  |  | May 7/99 | Steering Committee approved consensus report. |
|  |  |  | NTRE002b | Sep 8/99 | Commission approved NTRE002b. |
| 3 | Henry Yabar (AT&T Canada) | Network schedules for CLEC-IXC agreement | Closed | Jun 22/99 | TIF opened. |
|  |  |  | NTRE005 | Aug 10/99 | NTCO034 adopted as Draft Industry Document. |
|  |  |  | NTRE005a | Aug 31/99 | Modifications to NTRE005. |
|  |  |  |  | Sep 21/99 | Consensus achieved. |
|  |  |  | NTRE005b | Oct 19/99 | Final report reviewed. |
|  |  |  |  | Nov 9/99 | Chair reported that NTRE005b was sent to MAWG. Format changes expected so that it can be incorporated into the CLEC-IXC agreement. |
|  |  |  |  | Feb 8/00 | WG accepted changes proposed by the MAWG. It was agreed that MAWG will submit the Network Schedule as part of the CLEC-IXC agreement to the CISC Steering Committee. |
| 4 | Henry Yabar (AT&T Canada) | Public Telephone Networks Interconnections Involving IP Technology | Closed | Oct 19/99 | TIF Opened. |
|  |  |  |  | Jan 18/00 | TIF scope agreed at the WG. |
|  |  |  |  | Feb 8/00 | Agreed to task completion date Sep/00. |
|  |  |  |  | July 18/00 | VTL submitted DIF on CLEC-IXC Interconnection. |
|  |  |  |  | Aug 15/00 | VTL submitted revised DIF. |
|  |  |  |  | Sep 19/00 | TIF prime will consider a report based on TELUS contribution NTCO102. VTL has put its dispute on hold pending review of Orders CRTC 2000-830/831. |
|  |  |  |  | Nov 4/00 | Wehbeh Barghachi is now the TIF owner replacing Guy Robert. |
|  |  |  | NTCO129 NTCO129a – e | May 1/01 | TELUS submitted NTCO129 (and subsequent versions) which formed the basis of the TIF report. |
|  |  |  |  | Jun 25/01 | Sam Yung of TELUS assumed ownership of this TIF. |
|  |  |  | NTRE012 | Oct 23/01 | Consensus report completed. |
|  |  |  | TIF re-opened | Sep 23/02 | Henry Yabar of AT&T Canada assumed ownership of this TIF. |
|  |  |  |  | Jan 21/03 | The Chair recommended that the WG members refocus the issues, perhaps through a new TIF. |
|  |  |  |  | May 13/03 | The WG participants agreed to close this TIF. In its place, a TIF matrix has been developed to facilitate the identification of IP-related interconnection issues. New TIFs will be proposed to examine individual issue or a group of issues. A report is being developed. |
|  |  |  | NTRE024 | Oct 7/03 | NTRE024 was amended. NTWG approved the final report. |
|  |  |  |  | Oct 20/03 | Consensus report NTRE024 was submitted to Steering Committee. |
|  |  |  |  | Nov 5/03 | NTRE024 approved by Steering Committee. |
| 5 | Simon-Pierre Olivier (Microcell) | Wireless CLEC Roaming | Closed | May 02/00 | TIF Opened. It was agreed to hold off further discussion after the Commission's decisions on the wireless CLEC tariffs. |
|  |  |  |  | Sep 19/00 | Orders 2000-830/831 were issued on Sep 8/00. Established work plan to address assignment given to NTWG in Orders 2000-830/831. |
|  |  |  |  | Oct 11/00 | The meeting was dedicated to discuss the billing and routing issues identified in the Order CRTC 2000-830/831. |
|  |  |  |  | Oct 27/00 | Draft report & contributions discussed at the meeting. |
|  |  |  |  | Nov 8/00 | Steering Committee approved TIF on. |
|  |  |  |  | Dec 8/00 | Wireless CLEC Roaming report was sent to the Commission on. |
|  |  |  | NTRE008 | Jan 17/01 | The NTWG agreed that NTRE008 is a consensus report. |
|  |  |  |  | Feb 20/01 | The CISC Steering Committee approved NTRE008. |
|  |  |  |  | Apr 10/01 | MTC in EQAC report being worked on. |
|  |  |  | NTCO126b | May 1/01 | Parties agreed to the NTCO126b as the final version. |
|  |  |  | NTRE009 | Jun 01/01. | CISC Steering Committee accepted NTRE009 |
|  |  |  | Closed | Dec 10/02 | The WG participants agreed to close this TIF. Pending Commission’s decision on PN 01-110, future activities may be initiated under a new TIF. |
|  |  |  |  | Sep 09/03 | Telecom Decision 2003-53 issued on August 12. There is no further activity requested of the NTWG by the Commission. |
|  |  |  | Re-opened | Apr 18/05 | NTCO303 identifies a recommended standard to populate the JIP. |
|  |  |  | Closed | Oct 19/05 | The WG participants agreed to close this TIF until future trigger is identified. |
| 6 | George Turner (AT&T) | Centrex Interworking | Closed | Sep 19/00 | TIF approved as amended. CTX Interworking Test Plan reviewed. |
|  |  |  |  | Oct 27/00 | TIF report reviewed and approved. |
|  |  |  |  | Nov 08/00 | Steering Committee approved TIF. |
|  |  |  |  | Feb 07/01 | Status Report submitted. |
|  |  |  |  | Mar 20/01 | Status Report submitted. |
|  |  |  | NTCO205 | Sep 24/02 | Staff provided guidance on public process regarding Centrex interworking. NTWG agreed to develop a report. |
|  |  |  | NTCO217 |  | AT&T submitted draft report. |
|  |  |  | NTCO217a – b |  | Revised Centrex Interworking TIF report. |
|  |  |  | NTRE019 |  | TIF report concluded. Contribution renumbered as NTRE019.doc. |
|  |  |  |  | Jan 21/03 | TIF Report NTRE019.doc submitted to SC. SC to determine next step. |
|  |  | Wireless Interconnection | Closed |  | NTWG accepted responsibility of the Industry Canada document IS-01 (WSP-PSTN interconnection specification). CISC Steering Committee had given the Network WG the go-ahead to work on wireless interconnection issues. |
|  |  |  |  | July 18/00 | At the meeting, it was agreed that the NTWG would not work on this item at this time. |
| 7 | Henry Yabar (AT&T) | Toll Interface Specification | Closed | Feb 07/01 | TELUS submitted contribution on LEC-IXC Toll Free Interconnection re-opened this TIF. TITF001 re-named NTTF007. |
|  |  |  |  | Mar 20/01 | Tollfree strawman 2nd draft discussed. |
|  |  |  |  | Apr 10/01 | Tollfree strawman 3rd draft discussed |
|  |  |  | NTRE010 | May 01/01 | Consensus achieved on NTCO125c. Document renamed as NTRE010. |
|  |  |  |  | Jun 01/01 | NTRE010 was accepted by the CISC Steering Committee |
|  |  |  |  | Aug 21/01 | Some parties suggested to use this TIF to discuss issues raised in NTCO143. |
|  |  |  |  | Oct 02/01 | Decision CRTC 2001-606 discussed. |
|  |  |  |  | Nov 27/02 | 2nd draft report. |
|  |  |  | NTRE013 | Dec 04/02 | NTWG completed NTRE013 per CRTC Decision 2001-606. |
|  |  |  |  | Dec 10/02 | The WG participants agreed to close this TIF. Pending Commission’s decision, future activities may be initiated under a new TIF. |
| 8 | Douglas Kwong (Bell) | Spectrum Management | Closed | Mar 20/01 | Proposed TIF introduced and was discussed at the meeting. |
|  |  |  |  | Apr 10/01 | TIF approved. |
|  |  |  |  | Jun 01/01 | TIF approved by CISC Steering Committee. NTWG reviewed letters to TAPAC, CISC WGs on issues relating to Hazardous voltages on loops and Spectrum Management. TAPAC response to the NTWG letter was discussed. |
|  |  |  |  | Jan 22/02 | It was agreed to track CLG’s referral under this TIF. Due date for assessment is end of March 2002. |
|  |  |  |  | Mar 05/05 | Draft report on unbundled loop access @ remote discussed. |
|  |  |  | NTRE015.doc | Mar/03 | The NTWG completed NTRE015 for the Chair to send to the CLG. |
|  |  |  |  | Mar 25/03 | In the absence of contribution, it is recommended that this TIF be closed. |
|  |  |  |  | May 13/03 | The WG participants agreed to close this TIF. A report is being prepared. Future activities may be initiated under a new TIF as required. |
|  |  |  | NTRE022 | Jun 10/03 | Report approved by NTWG. |
|  |  |  |  | Sep 09/03 | One comment (from BPWG) was to be added to the report. NTRE022 was accepted by the Steering Committee with change. |
| 9 | Doug Kwong (Bell) | Forecast Data | Closed | May 29/01 | TITF005 re-opened. |
|  |  |  |  | Jun 26/01 | TIF renamed NTTF009. Joint activity with BPWG to revise unbundled loop forecast intervals. Chair to arrange meeting with NPWG (Sep 6 or 7) |
|  |  |  |  | Jul 24/01 | Chair reported discussion with BPWG and requested each company to co-ordinate position between the NTWG and BPWG representatives. |
| 10 | Robert Martin (Bell) | 310 service architecture (proposed TIF) | Suspended | Aug 21/01 | TIF Opened. |
|  |  |  | NTCO145.doc | Sep 11/02 | NTWG Chair sent letter to CSCN on Aug 27/02. |
|  |  |  | NTCO191.doc | Mar 5/02 | CSCN responded on Feb 14/02 to NTWG letter on 310 service architecture. |
|  |  |  |  | Dec 10/02 | The NTWG agreed to suspend this TIF pending outcome / decision / guidance of CSCN dispute. |
| 11 | Henry Yabar (MTS Allstream) | CCS7 Messaging | Closed | Feb 12/02 | TIF re-numbered from TITF006. |
|  |  |  | NTRE033 | Jun 21/05 | Consensus report was approved by the NTWG. |
|  |  |  |  | Aug 22/05 | Consensus report was approved by Steering Committee |
| 12 | George Turner (AT&T) | Selection of Point of Interconnection | Closed | Nov 5/02 | TITF002 re-opened as NTTF012. |
|  |  |  | NTCO218.doc | Oct 15/02 | Bell Canada proposed that POI/SPOI information be removed from public website. |
|  |  |  |  | Nov 5/02 | There was consensus that the POI/SPOI location information should be removed from the public website and that the information should instead be obtained from the respective CSG groups. |
|  |  |  |  | Jan 21/03 | Documents containing POI/SPOI information will be removed from CISC web page by Jan 25/03. |
| 13 | Tony Chow (Industry Canada) | HPC Feasibility Study | Closed | Aug 7/03 | TIF approved by SC. |
|  |  |  | NTCO271 NTCO271B NTCO271C |  | Draft report developed |
|  |  |  | NTRE027 | Nov 25/03 | Consensus report finalized and will be submitted to the Steering Committee for acceptance & approval. |
|  |  |  |  | Dec 1/03 | NTRE027 was presented to and accepted by the Steering Committee. |
| 14 | Henry Yabar (MTS Allstream) | IP Interconnection Profile for Interconnection Between Service Providers Under the Jurisdiction of the CRTC | Open | Jul 13/04 | TIF Scope to be finalized and approved by SC. |
|  |  |  |  | Sep 14/04 | TIF Scope finalized. |
|  |  |  |  | Oct 15/04 | TIF approved by SC. |
|  |  |  | NTRE0035B | Nov 15/05 | Progress report with guideline finalized. |
| 15 | Peter Lang (Call-Net) | VoIP 911 Architecture Technical Evaluation | Closed | Apr 19/05 | Proposed TIF accepted by NTWG. |
|  |  |  |  | Apr 29/05 | Proposed TIF approved by SC. |
|  |  |  | NTRE0034 | Jul 19/05 | Report finalized and approved by NTWG. |
|  |  |  |  | Jul 20/05 | NTRE0034 presented to ESWG. |
| 16 | Doug Kwong (Bell Canada) | NPA 710 Routing | Open | Apr 18/05 | WG agreed to have a TIF to document NPA 710 routing difficulties and resolutions. |
|  |  |  |  | Jun 21/05 | Proposed TIF approved by NTWG. |
|  |  |  |  | Aug 22/05 | Proposed TIF approved by Steering Committee. |
| 17 | Francois Menard (Xit Telecom) | VoIP MRS Issues | Open | Jun 21/05 | Proposed TIF approved by NTWG |
|  |  |  |  | Jun 30/05 | Proposed TIF approved by Steering Committee. |
|  |  |  | NTRE0036 | Nov 15/05 | Draft report.developed. |

## Interested Parties Contributions

Please note in order to keep track of submissions by the interested parties, your contributions will be submitted by the chair to the CRTC Web Page in accordance with the memo issued by Leo Mevel of the CRTC May 20.  A list of the contributions made during the current year will be included in these minutes.

Technical Interface SWG and Network Planning SWG contribution indices can be found in NTCO96.doc.

1999 Network Working Group contributions index can be found in NTCO277.doc

2000 Network Working Group contributions index can be found in NTCO278.doc

2001 Network Working Group contributions index can be found in NTCO279.doc

2002 Network Working Group contributions index can be found in NTCO280.doc

2003 Network Working Group contributions index can be found in NTCO281.doc

2004 Network Working Group contributions index can be found in NTCO300.doc

### Network WG Contribution Log

| Date (YYMMDD) | Contributor | Title | Rev'd | CRTC Web Page FN |
| --- | --- | --- | --- | --- |
| 050215 | Chair | Network Working Group Contribution Index (2005) | Y | NTCO300.doc |
| 050215 | Xit Telecom | SIPconnect Interface Specification v1.0 | Y | NTCO301.doc |
| 050315 | Herb R. Charles | IP-to-IP Interconnection Guideline | Y | NTCO302.doc |
| 050315 | Bell Canada | Wireless CLEC Equal Access | Y | NTCO303.doc |
| 050315 | TELUS | IP Protocol Evaluation | Y | NTCO304.doc |
| 050315 | Bell Canada | IP to IP Carrier Interconnection | Y | NTCO305.doc |
| 050418 | Xit Telecom | CCS7 Minimum Message Set Message Sequence Chart | Y | NTCO306.doc |
| 050418 | RTS Inc. | The Scope of NTTF014 | Y | NTCO307.doc |
| 050418 | RTS Inc. | ATIS IP-IP Interconnection Protocol | Y | NTCO308.doc |
| 050418 | MTS Allstream | Global Title Translation (GTT) for LNP Environment | Y | NTCO309.doc |
| 050426 | Xit Telecom | 9-1-1 Proposals Questions | Y | NTCO0310.doc |
| 050504 | Bell Canada | Bell Canada’s Response to Xit Telecom’s Questions on VoIP 9-1-1 Architecture Proposal | Y | NTCO0311.doc |
| 050510 | Call-Net etc. | Response to Questions Posed in NTCO310 | Y | NTCO0312.doc |
| 050518 | Xit Telecom | 9-1-1 Proposals Questions | Y | NTCO0313.doc |
| 050527 | Bell Canada | Bell Canada’s Questions on VoIP 9-1-1 Architecture Alternative Described in ESCO193 | Y | NTCO0314.doc |
| 050527 | Bell Canada | Architecture Evaluation Criteria | Y | NTCO0315.doc |
| 050527 | Bell Canada | Additional Information Regarding Bell Canada’s Proposal ESCO196 | Y | NTCO0316.doc |
| 050524 | Herb R. Charles | VoIP 9-1-1 Architecture | Y | NTCO0317.doc |
| 050527 | Bell Canada | Bell Canada’s Response to Xit Telecom’s Second Set of Questions on VoIP 9-1-1 Architecture Proposal | Y | NTCO0318.doc |
| 050606 | MTS Allstream Inc. | VoIP 911 Principles & Architecture Proposal | Y | NTCO0319.doc |
| 050607 | TELUS | TELUS’ Response to NTTF015 | Y | NTCO0320.doc |
| 050613 | SaskTel | SaskTel Comments on Proposed Solutions for VoIP Access to 911 Platform | Y | NTCO0321.doc |
| 050608 | Xit Telecom | Access by Voice over IP Service Providers to ILEC 0-ECRS – Clarification Questions | N | NTCO0322.doc |
| 050601 | FCI & Call-Net | Response to Questions Posed in NTCO0313 & NTCO0314 | Y | NTCO0323.doc |
| 050610 | RTS Inc. | The Minimum Message Set for IP-IP Interconnection | Y | NTCO0324.doc |
| 050613 | TELUS | TELUS’ Response to NTTF015 | Y | NTCO0320A.doc |
| 050614 | MTS Allstream Inc. | Outline of Report on IP-to-IP Interconnection Interface Guidelines | Y | NTCO0325.doc |
| 050627 | FCI & Call-Net | IP Access to 911 Tandems Detailed Plan | Y | NTCO0326.doc |
| 050704 | TELUS | TELUS’ Response to NTTF015 | Y | NTCO0320B.doc |
| 050706 | Bell Canada | Bell Canada’s 911 Proposal Using IP Network Interface | Y | NTCO0327.doc |
| 050706 | Cogeco Cable Inc. | IP Access to 911 Tandems – Clarifications to the Proposed Interconnection Architectures | Y | NTCO0328.doc |
| 050719 | RWI (Fido) | JIP & Wireless CLEC Equal Access | Y | NTCO0329.doc |
| 050807 | Xit Telecom | Access to ILEC MRS Operator Services by VISP | Y | NTCO0330.doc |
| 050913 | MTS Allstream Inc. | SIP Equivalent for Calling Line Identification Presentation and Restriction Services | Y | NTCO0331.doc |
| 050908 | Xit Telecom | IP to IP Interface Interconnection Guidelines Draft Report | Y | NTCO0332.doc |
| 050909 | Bell Canada | Typical Call Flow Using SIP for VoIP at the NNI | Y | NTCO0333.doc |
| 050909 | Rogers Telecom Inc. | Calling Name Mapping for IP to IP Interface Proposal | Y | NTCO0334.doc |
| 050923 | Chair | (Letter to BPWG) VoIP Privacy – Technical Issues | Y | NTLEBP02.doc |
| 051005 | Cogeco Cable Inc. | Proposed Enhancements to Standards Writing Organizations (SWO) Examples | Y | NTCO0335.doc |
| 050911 | Cogeco Cable Inc. CCTA | Proposed Examples of SIP Call Management Messages | Y | NTCO0336.doc |
| 051019 | TELUS | TELUS’ Comments on VoIP MRS | Y | NTCO0337.doc |
| 051013 | Xit Telecom | Access to ILEC MRS Operator Services by VISPs | Y | NTCO0338.doc |
| 051019 | Bell Canada SaskTel Aliant | NPA 710 Routing to U.S. GETS | Y | NTCO0339.doc |
| 051019 | Bell Canada | Message Relay Service (MRS) | Y | NTCO0340.doc |
| 051019 | MTS Allstream | LECs IP-to-IP Interconnection Scenarios | Y | NTCO0341.doc |
| 051019 | CAD | (Letter from CAD) CISC Accessibility Issue Ad-hoc Working Group | Y | NTOD0001.PDF |
| 051026 | Chair | (Letter to CAD) CISC Working Group Participation – VoIP Message Relay Services (MRS) | N | NTOD0002.doc |

* not available from the CRTC web site

## Meeting Attendance

Y = present

| NAME | COMPANY | TELEPHONE | E-Mail (Internet) | Attend |
| --- | --- | --- | --- | --- |
| Arvind Saxena | Independent Consultant | 450-672-9186 | aksaxena_ca@yahoo.com | Y |
| David McKeown | View Telecom (Shaw Cable) | 905-823-9996 | dmckeown@viewcom.ca | Y |
| Doug Kwong | Bell Canada | 613-781-5388 | douglas.kwong@bell.ca | Y |
| Francois D. Menard | Xit telecom inc. | 819-374-2556 ext. 268 | fmenard@xittelecom.ca | Y |
| Gerry Thompson | Rogers Wireless | 416-935-5239 | gerry.thompson@rci.rogers.com |  |
| Henry Yabar | MTS-Allstream Corp. | 416-644-9645 | henry.yabar@attcanada.com | Y |
| Herb Charles | Independent Consultant | 604-317-2060 | hcharles@telus.net |  |
| James Chin | Rogers Telecom Inc. | 416-498-3573 | james.chin@sprint-canada.com |  |
| James Ndirangu | CRTC | 819-997-3670 | James.ndirangu@crtc.gc.ca | Y |
| Jean Choquette | Videotron | 514-380-4005 | Jean.Choquette@videotron.com | Y |
| John Lange | OpenIT Ltd. | 204-885-0872 | john.lange@open-it.ca | Y |
| Keith Richardson | Consultant | 613-562-3827 | krichardson@rtsinc.ca | Y |
| Khai Nguyen | Bell Mobility | 905-282-3298 | khnguyen@mobility.com | Y |
| Louis Bourbeau | Cogeco Cable Inc. | 514-874-2600 | louis.bourbeau@cogeco.com |  |
| Mark Segal | FCI Broadband | 905-284-4070 | MSegal@Corporate.FCIBroadband.com | Nov 14 |
| Michele Beck | CCTA | 613-232-2631 | beck@ccta.com | Y |
| Mike Coltart | Cogeco Cable Inc. | 613-968-2495 ext. 23 | mike.coltart@cogeco.com | Y |
| Peter A. Lang | Call-Net Technology Services | 416-773-3421 | peter.lang@sprint-canada.com | Y |
| Rob McCann | Clearcable | 905-667-3909 | robm@clearcable.ca | Y |
| Rob Sired | TELUS | 780-493-3557 | rob.sired@telus.com |  |
| Sam Yung (Chair) | TELUS | 780-493-5288 | sam.yung@telus.com | Y |
| Sean Sears | Vonage Canada | 416-907-6157 | sean.sears@vonage.com | Y |
| Simon-Pierre Olivier | Microcell | 514-937-0102 ext. 8319 | simon-pierre.olivier@microcell.ca | Y |
| Terrence Wong | TELUS Mobility | 416-940-5055 | Terrence.Wong@telus.com |  |